**2018-04-16**

Upload CONABIO DwC

How to setup DEMCA so that it can get and integrate updated code from ABI Symbiota project

Create data input for Personnel, Community, and Language

Create support for Glottolog API and data

Contact Glottolog developers (J. Amith with copy to B. Brandt; after user interface is done)

Amith: Look into fields for Resource entries (books, articles, herbarium holdings, etc.) for document to be sent out in early May.

**2018-05-03**

* Remove all previous data from qa and public DEMCA sites:
* Only one dataset/collection should be online: [Flora of Sierra Nororiental and Norte de Puebla: Nahuat(l)-speaking communities - Jonathan D. Amith (JDA) more info](http://qa.demca.sites.gettysburg.edu/collections/misc/collprofiles.php?collid=1)

Have both public and qa with the same dataset.

* Have Personnel and Community UI Input form set up connected to a database
* Give thought to Language input and best way
* JDA will get out Resource input structure
* Give thought to Ethnobotany input forms: Name, Use, and Commentary and Linking functionality
* Next meeting 2018-05-07