12 July 2019

1. Hide orchids DONE

3. Finish Personnel table, complete DONE

4. Finish Community table DONE

5. Finish Language table DONE

6. Integrate so that no community can be entered for a personnel if the community is not in the community table.

6.bis On Personnel table, have communities displayed as follows. Only Communities in a Drop-down menu from the Community table are available. If the community does not appear it must first be added to the community table.

Community information

 Community of residence [ ……………….]

 Status of residency Native

 Permanent migrant

 Temporary migrant

 Other

 Community of birth […………]

 Comments on communities [ ……………………………….]

Relevant language information [these are languages relevant to the study, if consultant learned English that is not relevant here]

 Target language [ …………………… ] Note: Must be in language table for project, drop-down

 Target language qualification

 Native language

 Second language

 Regional language

 Additional language [ ………………..]

 Native language

 Second language

 Regional language

 Additional language [ ………………..]

 Native language

 Second language

 Regional language

8. Integrate so that no language can be entered for a community if the language is not in the language table. DONE

8bis. Make is so that on the Community tab only the languages already on the project are available and that this is through a Drop-down menu.

9. Correct display: Eliminate verbatim Elevation; actually this means deleting verbatim Elevation from data

10. Correct encoding for habitat. DONE

11. Add "Municipality" before municipality name. DONE

12. On Ethnobiological control panel add Manage Vernacular names

13. Send time sheets biweekly with hours worked DONE

14. JDA should get BB some photos and a spreadsheet of metadata DONE

15. JDA needs to develop the Vernacular name module (tables, etc.)

16. Add tabs as indicated below DONE

16. Add question mark help after all fields

